ENTERPRISE ENERGY
DATA PLATFORM

Final Project Report

A data engineering platform for utility, smart-grid, asset,
billing, operational and energy analytics

| Project | Enterprise Energy Data Platform (EEDP) |
| --- | --- |
| Business context | ABC Energy Ltd. — utility and smart-grid data |
| Technology stack | Pentaho Data Integration, Python/Pandas, PostgreSQL, Power BI, GitHub |
| Report date | 15 October 2026 |

# Report Scope and Status Note

This report consolidates the project charter and requirements, source-to-target mappings, data lineage, profiling and quality work, warehouse design artifacts, reconciliation findings, ETL assets, testing artifacts, and the Sprint 3 governance/analytics plan found in the supplied repository archive.

Implementation status is reported conservatively. A file or transformation in the repository is treated as a configured or documented artifact, not proof that the full pipeline has executed successfully. In particular, this review did not query a live PostgreSQL instance, execute the Pentaho jobs, or verify a completed Power BI dashboard. These items are clearly identified as validation or completion work where applicable.

# Contents

1. Executive Summary

2. Introduction and Business Problem

3. Objectives, Scope and Requirements

4. System Architecture and Technology Stack

5. Data Sources and Repository Structure

6. Methodology and End-to-End Workflow

7. Sprint-Wise Implementation

8. Data Profiling, Quality and Reconciliation

9. Data Warehouse Design and Analytics

10. Governance, Lineage and Orchestration

11. Testing and Validation Strategy

12. Findings, Risks and Limitations

13. Future Enhancements

14. Conclusion

Appendix A. Key Repository Artifacts

Appendix B. Operational Validation Checklist

# 1. Executive Summary

The Enterprise Energy Data Platform (EEDP) is a data engineering project designed to consolidate heterogeneous utility and energy datasets into a structured platform for quality-controlled storage, analysis, and reporting. The business context is ABC Energy Ltd., a utility-scale organization whose operational environment can include smart-meter readings, SCADA/pipeline telemetry, outage-management records, industrial IoT measurements, billing and payment information, asset-maintenance records, customer information, renewable-energy indicators, and energy-management time series.

The project repository combines source datasets, Pentaho Data Integration transformations and jobs, Python notebooks for profiling and standardization, SQL schema and reporting scripts, master-data extracts, documentation, and automated repository tests. PostgreSQL is the intended relational storage and warehouse platform. Pentaho is the primary ETL/integration tool, Python/Pandas supports data inspection and quality checks, Power BI is the intended analytics/reporting layer, and GitHub supports version control and automation.

The work is organized into four sprints. Sprint 0 establishes the project charter, requirements, backlog, and initial architecture. Sprint 1 covers source discovery, ingestion planning, initial staging structures, and source-to-target mapping. Sprint 2 concentrates on profiling, cleaning, standardization, data-quality rules, star-schema design, warehouse artifacts, and validation. Sprint 3 extends the platform with governance, lineage, orchestration, analytics, operational checks, and consolidated documentation.

A source-level review found 5,000 smart-meter records, 3,174 billing records, and 10,000 asset-maintenance records. The smart-meter file passed basic structural/time-series checks; billing data contains several arithmetic and completeness exceptions that require source-owner decisions; asset records passed key/domain checks but contain 27 Target/Failure Type combinations that require label-rule review. Derived customer, utility, asset, and grid master extracts were found to match their source projections subject to a whitespace-normalized utility name. The repository test suite was reported as passing 22 tests in the accompanying validation work.

The most important limitation is that source-level validation is not the same as end-to-end operational validation. The supplied artifacts do not establish that every source has been loaded into PostgreSQL, that the complete warehouse load has run, or that Power BI reports have been completed. The master Pentaho job also references a `loading_dimensions.ktr` dependency that was not present in the reviewed archive. The report therefore presents a credible implementation baseline and a concrete completion checklist rather than overstating production readiness.

# 2. Introduction and Business Problem

## 2.1 Background

Energy utilities generate data from multiple operational systems. Smart meters produce time-indexed consumption observations; SCADA and industrial IoT systems produce telemetry; outage-management systems record incidents; billing systems summarize customer and utility activity; maintenance systems track equipment condition and failures; and renewable-energy sources provide regional or country-level indicators. These datasets differ in format, granularity, identifiers, update cadence, naming conventions, units, and quality.

## 2.2 Problem Statement

When data remains fragmented across files and source systems, analysts may struggle to compare operational performance, trace a metric back to its source, identify inconsistent values, or produce repeatable reports. Inconsistent schemas and absent shared identifiers also make cross-domain reconciliation difficult. EEDP addresses these problems by defining repeatable ingestion and transformation assets, profiling and quality checks, relational storage and dimensional modeling, source-to-target documentation, and a path toward integrated reporting.

## 2.3 Intended Business Value

Create a documented route from source files to curated relational tables.

Improve visibility into data completeness, consistency, uniqueness, validity, and arithmetic reconciliation.

Provide a dimensional model that supports analytical queries across defined business dimensions.

Support repeatable operational reporting for consumption, anomalies, sensors, and trends.

Improve maintainability through version-controlled SQL, ETL assets, tests, mappings, and lineage documentation.

# 3. Objectives, Scope and Requirements

## 3.1 Objectives

Inventory the available energy-domain datasets and identify formats, fields, keys, and likely data grain.

Document source-to-target mappings and the expected transformation path.

Use Pentaho transformations to configure ingestion into PostgreSQL staging/operational tables.

Profile datasets and define explicit data-quality checks before downstream use.

Clean and standardize data where rules are justified and preserve exceptions for review.

Design a star schema with fact and dimension tables for analytical workloads.

Provide SQL query patterns and a planned Power BI consumption layer.

Establish lineage, orchestration, validation, documentation, and version-control practices.

## 3.2 Scope

| In scope | Status interpretation |
| --- | --- |
| Requirements, backlog, charter and architecture documentation | Present in repository; maintain as living project artifacts. |
| CSV, XML, XLSX, JSON and SQL-format source artifacts | Present; exact operational use varies by source. |
| Pentaho ingestion and transformation files | Configured artifacts present; each requires runtime verification. |
| Python/Pandas profiling, standardization and validation notebooks | Present; results should be reproducible from a documented environment. |
| PostgreSQL schema and dimensional-model SQL | SQL artifacts present; live database deployment is not proven by file presence. |
| Data-quality and source reconciliation checks | Source-level checks documented; cross-domain joins are blocked by identifier gaps. |
| Power BI dashboards and scheduled production refresh | Target capability; completion is not evidenced by a PBIX/dashboard artifact in the reviewed archive. |

## 3.3 Out of Scope / Not Yet Verified

A claim of production-grade real-time ingestion or guaranteed service-level availability.

A completed live deployment of all PostgreSQL tables and ETL jobs.

A verified Power BI dashboard file, refresh schedule, or role-based sharing configuration.

Cross-domain meter-to-billing-to-asset joins without suitable shared identifiers and temporal keys.

Business-rule corrections that have not been approved by the data owner.

# 4. System Architecture and Technology Stack

## 4.1 Logical Architecture

The intended architecture follows a layered flow: source systems and files → ingestion/staging → profiling and standardization → curated relational storage and dimensional warehouse → SQL analytics → Power BI reporting. Documentation, tests, and GitHub version control apply across the layers.

SOURCE DATASETS
CSV • XML • XLSX • JSON • SQL extracts
↓
PENTAHO INGESTION / STAGING
Source-specific .ktr transformations
↓
PYTHON / PANDAS + SQL QUALITY CONTROLS
Profile • Clean • Standardize • Validate
↓
POSTGRESQL CURATED TABLES + WAREHOUSE
Operational targets • Dimensions • Fact table
↓
SQL REPORTING / POWER BI CONSUMPTION
Trends • Consumption • Anomalies • Operational KPIs

Cross-cutting: GitHub • Tests • Source-to-target mappings • Lineage

## 4.2 Technology Stack

| Technology | Role in the project | Key implementation notes |
| --- | --- | --- |
| Pentaho Data Integration (PDI) | Source ingestion, transformations and ETL job orchestration | Repository contains source-specific .ktr files and .kjb jobs. Runtime execution and missing dependencies must be checked. |
| Python and Pandas | Profiling, standardization, data-quality checks and reconciliation | Notebooks are present under python/, silver/cleansing, silver/transformations and silver/validation. |
| PostgreSQL | Relational storage, staging/curated tables and intended warehouse | SQL DDL and dimensional-model scripts exist; verify against a live database after deployment. |
| Power BI | Dashboard and business reporting layer | Planned consumption layer; final dashboard completion is not confirmed by the archive. |
| Git and GitHub | Version control, collaboration and repository automation | The archive includes a Git repository and a GitHub Actions workflow. |
| Markdown / SQL / Excel | Requirements, mappings, lineage, metadata and working documentation | Documentation and reference/master CSV artifacts are included. |

## 4.3 Architecture Principles

Keep raw/source data distinct from cleaned or curated outputs where feasible.

Document the grain of each table before joining or aggregating data.

Preserve source values and record quality exceptions instead of silently overwriting uncertain values.

Make transformations repeatable and version-controlled.

Validate row counts, keys, domains, timestamps, and business arithmetic at explicit checkpoints.

Treat configured ETL assets and verified runtime results as separate evidence categories.

# 5. Data Sources and Repository Structure

## 5.1 Reviewed Source Inventory

| Source artifact | Format / content | Configured target or downstream role | Review note |
| --- | --- | --- | --- |
| smart_meter_data.csv | CSV; timestamp, consumption/context fields, anomaly label | public.Smart_meter | 5,000 rows; normalized numeric scale needs unit interpretation. |
| scada_pipeline.csv | CSV; SCADA/pipeline measurements and states | public.scada_pipeline | Grid master extract uses 50 distinct SCADA segments. |
| OMS_data.csv | CSV; outage and event records | public.omsdata | Event start-time field handling needs review. |
| iiot_smart_grid_dataset.csv | CSV; IIoT electrical, environmental and consumption fields | public.iotsmartgrid | Check field types, units and null-handling rules. |
| Billing_payments.csv | CSV; utility-level demand, supply, use, revenue and retail statistics | public.billing_payment | 3,174 rows; several arithmetic exceptions. |
| asset_maintenance.csv | CSV; equipment condition, product IDs and failure labels | public.assetmaintainence | 10,000 rows; BOM/header handling and label rules need review. |
| CIS.xml | XML; hierarchical customer information | public.CISData | Target schema mismatch: DDL for target was not established in reviewed schema artifacts. |
| Renewable Energy monitoring.xlsx | Excel workbook; country/year energy indicators | public.renewableenergydata | Confirm sheet and column mappings after execution. |
| owid-energy-data.json | JSON; entity-keyed energy time series | public.energymanagementdata | Entity/key extraction must preserve country/entity identity. |
| Transformer_Health_Records.sql | SQL-formatted artifact | Not established | No input lineage to one of the nine configured target tables was established. |

## 5.2 Repository Organization

| Path / artifact group | Purpose |
| --- | --- |
| docs/ | Business requirements, charter, backlog, sprint backlogs, source-to-target mapping and lineage documentation. |
| datasets/ | Source CSV, XML, workbook, JSON and SQL-format data artifacts. |
| bronze/ingestion/ | Source-oriented Pentaho ingestion transformations and staging schema SQL. |
| pentaho/transformations/ | Source-specific and general transformation files. |
| pentaho/jobs/ | Master/orchestration job files. |
| python/ | Column mapping, data profiling, data quality and standardization notebooks. |
| silver/cleansing/ | Cleansing notebook assets. |
| silver/transformations/ | Additional Pentaho transformation assets for curated processing. |
| silver/validation/ | Validation notebooks. |
| sql/ | DDL, fact/dimension definitions, operational report queries and derived master CSVs. |
| tests/ | Automated tests, including data-quality/repository contract checks. |
| .github/workflows/ | GitHub Actions workflow configuration. |

# 6. Methodology and End-to-End Workflow

## 6.1 Workflow

Discover: inspect each source, identify its format, schema, expected grain, keys, units, and refresh assumptions.

Map: document source columns, target columns, type conversions, defaults, filters, and known caveats.

Ingest: use Pentaho transformations to read source files and write to the configured PostgreSQL targets or staging structures.

Profile: measure row counts, nulls, uniqueness, ranges, type validity, timestamp quality, and categorical domains.

Clean and standardize: apply deterministic rules only where justified; keep unresolved exceptions visible.

Model: define fact and dimension tables with documented keys, grain, and measures.

Load: implement and execute the dimensional load path, including dimension keys and fact references.

Validate: compare source and target counts, keys, aggregates, rejected rows, and data-quality outcomes.

Analyze: use SQL reporting queries and connect validated warehouse outputs to Power BI.

Govern: maintain lineage, definitions, test results, job dependencies, operational logs, and version history.

## 6.2 Data Layers

| Layer | Purpose | Expected controls |
| --- | --- | --- |
| Source / Bronze | Preserve source representations and ingest into initial tables. | File/schema availability, parser success, source row counts, load timestamp and rejected-row capture. |
| Silver / Curated | Normalize names/types, standardize fields and apply approved quality rules. | Null/domain/range checks, duplicate checks, transformation logging, exception handling. |
| Gold / Warehouse | Provide dimensional facts and dimensions for stable analytical use. | Referential integrity, surrogate-key resolution, grain consistency, aggregate reconciliation. |
| Analytics | Provide business-facing reports and dashboards. | Metric definitions, filters, refresh status, access control and reconciliation with SQL. |

# 7. Sprint-Wise Implementation

## 7.1 Sprint 0 — Initiation and Planning

Sprint 0 establishes the project foundation. The repository includes a project charter, business requirements document, product backlog, sprint backlogs, and initial architecture material. These artifacts define the business context, intended users, scope, and delivery sequence.

Define the utility data-platform problem and expected business value.

Record stakeholders, assumptions, scope, risks and constraints.

Break the work into ingestion, quality, modeling, analytics and governance deliverables.

Establish the Git repository as the version-controlled project workspace.

## 7.2 Sprint 1 — Source Discovery and Ingestion Foundation

Sprint 1 focuses on identifying source systems and preparing the ingestion path. The archive contains heterogeneous source files and source-specific Pentaho transformations, together with staging schema artifacts and mapping documentation.

Inventory CSV, XML, XLSX, JSON and SQL-format sources.

Identify configured target tables and record known schema mismatches.

Create source-specific Pentaho transformations for the identified domains.

Document source-to-target mapping assumptions and unresolved fields.

## 7.3 Sprint 2 — Data Quality and Warehouse Foundation

Sprint 2 adds data profiling, data-quality rules, cleansing/standardization assets and dimensional-model artifacts. The repository contains profiling and quality notebooks, cleansing and validation assets, SQL schema definitions, fact/dimension design, and operational reporting query patterns.

| Sprint 2 deliverable | Evidence in the repository / validation status |
| --- | --- |
| Data Profiling Report | Profiling notebooks and source-level profiling results are available; preserve reproducible outputs. |
| Data Quality Report and Rules | Quality notebooks and documented checks; exceptions identified for meter, billing and asset data. |
| Cleaned and Standardized Datasets | Cleansing/standardization assets exist; verify generated outputs and rerun procedures. |
| Star Schema and Fact/Dimension Design | `sql/facts&dimensions.sql` defines dim_customer, dim_asset, dim_grid, dim_date and fact_energy. |
| PostgreSQL Warehouse | Schema SQL exists; live table creation and successful population are not proven by the archive alone. |
| Pentaho Warehouse ETL | Master job exists, but it references `loading_dimensions.ktr`, which was missing from the reviewed archive. |
| SQL Scripts and Validation Results | DDL and reporting query scripts exist; source-level reconciliation is documented; live target reconciliation remains outstanding. |
| Git Repository Updates | Project assets are version-controlled in the supplied repository archive. |

## 7.4 Sprint 3 — Governance, Orchestration and Analytics

Sprint 3 extends the platform from individual transformation assets toward an operable, explainable data product. It consolidates lineage and metadata, strengthens master-job orchestration and failure handling, and defines validated warehouse outputs for reporting.

Maintain end-to-end source-to-target lineage and identify transformations and target tables.

Document business definitions, data grain, keys, units, and quality rules.

Resolve Pentaho job dependencies and define ordered execution of ingestion, curation, dimension loading and fact loading.

Add run logging, row-count reconciliation, error handling, restart/retry strategy and failure notifications where supported.

Connect Power BI to validated PostgreSQL warehouse views/tables and define KPI calculations.

Run acceptance checks and update README, operational instructions, tests and release evidence.

Sprint 3 completion should be recorded only after the job chain executes end to end, target counts and key constraints reconcile, and the actual Power BI report and refresh behavior are verified. The reviewed archive does not prove these final runtime conditions.

# 8. Data Profiling, Quality and Reconciliation

## 8.1 Smart-Meter Dataset

| Check | Observed result | Assessment |
| --- | --- | --- |
| Rows | 5,000 | Source count established. |
| Timestamp parsing | 0 invalid timestamps | Pass at source-file level. |
| Timestamp uniqueness | 5,000 unique; 0 duplicates | Pass for this file's timestamp column. |
| Sequence interval | 4,999 intervals, all 30 minutes | Pass for observed sequence. |
| Nulls in five numeric measurement columns | 0 | Pass for those fields. |
| Numeric range | Values approximately within [0, 1] | Range passes, but physical units/scaling are undocumented. |
| Anomaly label | 4,750 Normal; 250 Abnormal | Informational class distribution. |

Interpretation: the source has a consistent 30-minute time series, but it contains no meter/customer/utility identifier. Timestamp uniqueness does not prove per-meter uniqueness for a multi-meter deployment. The numeric values are normalized to approximately 0–1; they must not be interpreted as physical kWh, temperature, humidity or wind-speed values until the normalization and unit definitions are documented.

## 8.2 Billing Dataset

| Check | Observed result | Action |
| --- | --- | --- |
| Rows / utility key | 3,174 rows; Utility.Number unique | Source structure passes. |
| Missing state | 1 row; utility number 57037 | Resolve from an authoritative source; do not guess. |
| Source generation total | 0 mismatches | Pass. |
| Uses.Total component sum | 24 rows differ by ±1 | Confirm rounding or business definition. |
| Revenue.Total component sum | 1 row differs by 145 | Utility 1427; determine whether transmission revenue is excluded or total is wrong. |
| Retail revenue component sum | 0 mismatches at tolerance 1e-6 | Pass. |
| Retail sales component sum | 0 mismatches | Pass. |
| Retail customer counts | 5 utilities differ from sector sum; max difference 9,586 | Confirm definitions or missing categories. |

Billing exceptions should be preserved as documented quality findings until a source owner confirms the applicable rule. Automatically replacing reported totals with component sums could hide legitimate differences in business definitions.

## 8.3 Asset-Maintenance Dataset

| Check | Observed result | Assessment |
| --- | --- | --- |
| Rows | 10,000 | Source count established. |
| UDI uniqueness | 10,000 unique | Pass. |
| Product ID uniqueness | 10,000 unique | Pass. |
| Target values | Only 0 and 1 | Pass. |
| Null cells | 0 across 10 columns | Pass. |
| Target / Failure Type combinations | 27 combinations flagged for review | Confirm label semantics and allowed combinations. |
| Header encoding | BOM/header mismatch noted (`UDI` vs `ï»¿UDI`) | Normalize encoding/header handling in ingestion. |

## 8.4 Derived Master Extracts

The reviewed master extracts contain 3,174 customer rows, 3,174 utility rows, 10,000 asset rows and 50 grid rows. They were reported to match their source projections/keys, with one utility name requiring whitespace normalization. These are derived projections, not independent new observations.

## 8.5 Cross-Domain Reconciliation

A defensible join between smart-meter, billing and asset records is currently blocked by the data model. The meter dataset has no meter/customer/utility identifier; billing is utility-level aggregate data without a billing-period key; asset records use UDI/Product ID but lack a mapping to grid assets. The correct next step is to obtain or define authoritative crosswalks and compatible temporal grain, not to manufacture joins from names or row order.

## 8.6 Important Validation Boundary

The reconciliation figures in this report are source-file and derived-master checks. They are not evidence that PostgreSQL target tables contain the same records. After ETL execution, run source-to-target count comparisons, key checks, aggregate checks, rejected-row checks, and dimensional referential-integrity tests against the live database.

# 9. Data Warehouse Design and Analytics

## 9.1 Dimensional Model

The repository's `sql/facts&dimensions.sql` defines a dimensional model with `dim_customer`, `dim_asset`, `dim_grid`, `dim_date`, and `fact_energy`. The intended pattern separates descriptive dimensions from measurable energy events, enabling consistent filtering and aggregation.

| Table | Intended role | Design questions to verify |
| --- | --- | --- |
| dim_customer | Customer descriptors for analysis | Customer key source, uniqueness, change handling and relationship to meter/utility data. |
| dim_asset | Asset/equipment descriptors | Map source asset identifiers to warehouse keys; confirm whether asset-maintenance data can join. |
| dim_grid | Grid/segment descriptors | Confirm grid key and relationship to SCADA/pipeline observations. |
| dim_date | Calendar attributes | Populate complete date range; verify date key format and date/time semantics. |
| fact_energy | Energy-related measures and dimension references | Document grain, measure units, timestamp/date key, null policy and foreign-key enforcement. |

## 9.2 Analytical Query Patterns

The `sql/operational_reports.sql` file contains 20 reporting query patterns. The themes include total and average energy values, time-based trends, anomaly analysis, sensor readings, high/low consumption, and comparisons against historical averages. These are useful as query templates, but they require execution against the final schema before being treated as validated reports.

## 9.3 Schema Consistency Checks

Align energy column names: the review found a possible mismatch between `electricity_consumed` and the DDL's `energy_consumed`.

Align time fields: query references to `fact_energy.Timestamp` may not match a dimensional design using `date_key` or a timestamp column with another name.

Ensure all dimension and fact columns referenced by reports exist and use consistent types.

Create and validate primary keys, foreign keys, indexes and uniqueness constraints where justified.

Document fact-table grain before aggregating data across meter, grid, customer or asset domains.

# 10. Governance, Lineage and Orchestration

## 10.1 Source-to-Target Mapping

The source-to-target mapping artifact records source files, formats, Pentaho transformations, configured target tables and known mapping caveats. Mapping documentation should be treated as a contract: each mapping needs a source field, target field, data type, transformation/default rule, null behavior and validation rule where applicable.

## 10.2 Data Lineage

Lineage documentation connects source artifacts to ingestion transformations and configured targets, then identifies downstream curated/warehouse and reporting assets where evidence exists. The `Transformer_Health_Records.sql` artifact has no established lineage to one of the nine configured target tables in the reviewed transformation inventory. Such gaps should be recorded explicitly rather than inferred.

## 10.3 Orchestration

The repository contains `pentaho/jobs/energy_dw_master_job.kjb` and `transformerJobRecords.kjb`. The master job references `loading_dimensions.ktr`, which was missing from the reviewed archive. Before end-to-end execution, verify all job-entry paths, transformation dependencies, database connections, environment parameters, file paths, and success/failure transitions.

## 10.4 Operational Controls to Implement

Run identifier and start/end timestamps for every job.

Source and target row counts, accepted/rejected counts and reconciliation status.

Error log with transformation name, source file, record context and failure reason where safe.

Fail-fast behavior for missing mandatory inputs or schema-breaking changes.

Retry/restart behavior that avoids duplicate inserts or partial loads.

Post-load assertions for primary keys, foreign keys, nullability and expected aggregate totals.

A documented manual rerun procedure and evidence of successful execution.

# 11. Testing and Validation Strategy

## 11.1 Automated Repository Tests

The accompanying repository validation work reported that `pytest -q` completed with 22 passing tests. The checks included dataset headers, workbook/JSON availability, Pentaho XML well-formedness, SQL table declarations and standardization notebook checks. These tests provide useful regression coverage for repository contracts, but they do not substitute for executing the ETL or querying a live database.

## 11.2 Test Layers

| Test layer | Examples | Evidence required |
| --- | --- | --- |
| Source contract | Required files exist; columns and encodings match expectations. | Automated test output and schema snapshot. |
| Transformation structure | Pentaho XML is parseable; referenced files and steps exist. | Dependency scan and PDI validation. |
| Unit/data-quality | Nulls, ranges, uniqueness, domains and arithmetic checks. | Rule results with pass/fail counts and exception samples. |
| Integration | Transformation connects to PostgreSQL and writes expected rows. | Successful run log plus source/target row counts. |
| Warehouse | Dimensions load; fact foreign keys resolve; grain is consistent. | SQL constraint checks and referential-integrity report. |
| Analytics | SQL reports and Power BI metrics agree for the same filters and period. | Saved query outputs and dashboard validation screenshots/file. |
| Operational | Failure, retry, rerun and duplicate-prevention behavior. | Controlled test cases and job logs. |

## 11.3 Acceptance Criteria

All required source files are present, parseable, and schema-checked.

All referenced Pentaho transformations/jobs exist and connection parameters are externalized.

Every source-to-target mapping has been reviewed and approved for its intended target.

Quality exceptions are quantified, classified and either corrected by approved rules or explicitly accepted.

Source-to-target row counts and selected aggregates reconcile within documented tolerances.

Fact-to-dimension foreign keys resolve and duplicate prevention is demonstrated.

All operational report SQL executes against the deployed schema.

Power BI metrics reconcile to validated SQL results and the refresh process is documented.

A clean run can be repeated from documented setup instructions.

# 12. Findings, Risks and Limitations

| Risk / gap | Impact | Recommended action | Priority |
| --- | --- | --- | --- |
| Missing `loading_dimensions.ktr` dependency | Master warehouse job may not complete. | Create or restore the transformation, verify its inputs/outputs, then test the complete job. | Critical |
| No live PostgreSQL load evidence | Configured schemas may be mistaken for populated data. | Run ETL in a controlled environment and capture target counts and validation queries. | Critical |
| No completed Power BI artifact verified | Analytics deliverable may remain incomplete. | Build the report against validated warehouse views and verify metric totals/refresh. | High |
| Cross-domain identifiers missing | Meter, billing and asset data cannot be safely reconciled. | Define authoritative meter/customer/utility/asset crosswalks and time grain. | High |
| Billing arithmetic exceptions | Incorrect totals or ambiguous business definitions may affect reporting. | Confirm definitions with data owner; document tolerances and exception disposition. | High |
| Meter units/scaling unclear | Consumption KPIs may be interpreted incorrectly. | Document normalization method, unit of measure and source provenance. | High |
| Potential SQL/report column mismatches | Operational reports may fail or produce incorrect results. | Run all queries against deployed schema; reconcile column names and date/time fields. | High |
| Customer target schema mismatch | Customer XML ingestion may fail or land in an undefined table. | Define target DDL, align `Customer.ktr`, and test XML node extraction. | High |
| Asset BOM/header issue | Field mapping may fail or create an unexpected column name. | Normalize UTF-8 BOM and assert canonical headers before load. | Medium |
| OMS event-start field handling | Event timing and duration analysis may be incomplete. | Review mapping for `Time Event Began` and verify target field coverage. | Medium |

## 12.1 Limitations of This Report

The review is based on the supplied repository archive and associated project artifacts.

No live PostgreSQL server was queried during the source-level reconciliation described here.

Pentaho transformations/jobs were inspected as files but were not executed as a complete production pipeline.

Power BI report completion, scheduled refresh, access controls and published workspace were not verified.

Business definitions for billing exceptions, units, and asset failure-label combinations require authoritative confirmation.

# 13. Future Enhancements

Complete the missing dimension-loading dependency and verify the full ingestion-to-warehouse DAG.

Introduce configuration-driven source paths, database connections and environment-specific settings.

Add load audit tables and idempotent batch processing with run IDs and restart controls.

Implement rejected-row/quarantine tables with reason codes and a remediation workflow.

Add incremental loading and change-data handling only after source update semantics are defined.

Create authoritative conformed dimensions and crosswalks for customer, utility, meter, grid and asset entities.

Create and validate a Power BI report with clearly defined KPIs, filters, drill-downs and refresh monitoring.

Strengthen GitHub Actions to install declared dependencies, run tests, validate SQL/Pentaho artifacts and publish test evidence.

Add data dictionary ownership, metric definitions, retention rules and access/security controls.

Measure performance on representative data volumes and document indexing/partitioning decisions when needed.

# 14. Conclusion

The Enterprise Energy Data Platform establishes a meaningful foundation for integrating heterogeneous energy and utility datasets through Pentaho, Python/Pandas, PostgreSQL and a planned Power BI reporting layer. The repository contains core planning documents, diverse source datasets, source-specific ETL assets, profiling and standardization notebooks, SQL schemas and reporting templates, dimensional-model definitions, lineage/mapping documentation, and automated checks.

Source-level validation demonstrates that the datasets can be profiled systematically and that several key structures are internally consistent. It also identifies concrete issues that must be addressed before trustworthy cross-domain analytics: billing arithmetic exceptions, ambiguous meter units, missing cross-domain identifiers, source/target schema mismatches, SQL naming consistency, and an unresolved Pentaho job dependency.

The next milestone should be operational proof rather than additional documentation alone: execute the complete ETL chain, validate PostgreSQL target contents, enforce dimensional integrity, reconcile reporting queries, and verify the Power BI dashboard against trusted SQL outputs. Once these controls are implemented and evidenced, EEDP can move from a repository of configured project assets toward a repeatable, governed analytics platform.

# Appendix A. Key Repository Artifacts

| Artifact | Purpose / usage |
| --- | --- |
| docs/Business_Requirement_Document.md | Business requirements and problem framing. |
| docs/Project Charter.md | Project objectives, boundaries and governance baseline. |
| docs/Product Backlog.md | Prioritized work items. |
| docs/Sprint Backlogs.md | Sprint-level planning and delivery breakdown. |
| docs/Source-to-Target Mappings.md | Source/target mapping and transformation assumptions. |
| docs/Data Lineage Documentation.md | Lineage relationships and known gaps. |
| pentaho/transformations/*.ktr | Source-specific ETL transformations. |
| pentaho/jobs/energy_dw_master_job.kjb | Master warehouse orchestration job; references a missing dependency in reviewed archive. |
| python/dataprofiling.ipynb | Dataset profiling. |
| python/DataQuality.ipynb | Quality checks. |
| python/Standardization.ipynb | Standardization logic. |
| sql/facts&dimensions.sql | Dimensional warehouse DDL/design. |
| sql/operational_reports.sql | Operational analytics query patterns. |
| tests/test_data_quality.py | Automated quality/repository checks. |
| .github/workflows/ci.yml | GitHub Actions workflow configuration. |

# Appendix B. Operational Validation Checklist

Confirm required source files and canonical headers before every load.

Verify every Pentaho transformation and job dependency exists, including `loading_dimensions.ktr`.

Run PDI validation and confirm database connections and relative file paths.

Record source rows, loaded rows, rejected rows and duplicate counts for each batch.

Compare `public.Smart_meter` against 5,000 source records by timestamp and measure fields.

Compare `public.billing_payment` against 3,174 source records by Utility.Number and reconcile approved aggregates.

Compare `public.assetmaintainence` against 10,000 source records by UDI/Product ID.

Validate all dimension primary keys and fact foreign keys after warehouse loading.

Run every query in `sql/operational_reports.sql` against the deployed schema.

Reconcile Power BI KPI values with SQL results using the same date range and filters.

Archive job logs, test output, reconciliation results and dashboard validation evidence.

Update README and sprint acceptance status only after the above checks are completed.